# LTFF Q3 Milestone Planning (due 2026-09-30)

Scope and metric targets for the next milestone

# Deliverable targets (Q3)

Adapters for newly released public model families as they appear (NeurIPS/September surge expected).

Continue the monthly release cadence (next cut v2.17.0 on 2026-07-30).

Maintain PR 72h / issue 5-business-day SLA through the September MATS onboarding wave.

# Metrics to pull at quarter end

Merged PRs (Jul-Sep), PyPI downloads (pepy.tech), Scholar cited-by delta, open-issue backlog.

# Risks

A major model-family release can create a multi-week adapter backlog (as LLaMA-4 did in April).

September onboarding + NeurIPS raises triage volume; watch the PR queue and the consulting-drop trigger.