# Maintainer sync notes - 2026-05-19

Weekly Tuesday 17:00 Berlin (Zoom), 30 min, PR-board screen-share

| Date | 2026-05-19 |
| --- | --- |
| Attendees | Bram, Rehan, Priya, Yusuke |

# Agenda

Release scope for the 05-28 cut (v2.15.0): Chi's ActivationCache device fix (#1099), the CI permissive-only license check, tutorial regression pass.

The ActivationCache signature change (explicit device arg) flagged cross-cutting.

ICML surge: PR review queue pressure; consulting-drop trigger discussed.

# Action items (posted to the maintainer email thread)

Bram: finalize v2.15.0 scope; run the Wednesday demo sweep before the 05-28 cut.

ActivationCache signature change needs Rehan's +1 and lands in a MINOR (v2.16.0), not a patch.

If the PR queue passes 15 awaiting past 72h, Bram drops that week's consulting hours.