# Maintainer sync notes - 2026-06-23

Weekly Tuesday 17:00 Berlin (Zoom), 30 min, PR-board screen-share

| Date | 2026-06-23 |
| --- | --- |
| Attendees | Bram, Rehan, Priya, Yusuke |

# Agenda

Pre-release check for v2.16.0 (cut 06-25): Gemma-3 (#1112), the ActivationCache signature change (+1 in), and the coordinated security advisory.

Yusuke: CI + acceptance suite status ahead of the Wednesday sweep.

Security advisory GHSA-qm7x-2v9r-4c8p: disclosure ONLY at the tag; release-note line withheld until then.

# Action items (posted to the maintainer email thread)

Bram: run the demo sweep Wednesday 06-24 evening; assemble the changelog.

Yusuke: confirm green CI in the maintainer thread on 06-25 before the tag.

Do NOT add the security-fix line to any public draft before the tag (T2).